EPIC TEST SUITE • DXV-FRE DXV — Data Exchange Vault AML Data Ingestion · Feedback (Quarantine Export)

| Pipeline | failed-record-export | Epic Key | DXV-FRE |
| --- | --- | --- | --- |
| Version | 1.0 | Author | Software Test Engineering |
| User Stories | 10 | Total Test Cases | 62 |
| Total Test Steps | 175 | Generated | 2026-06-11 |

Suite Summary

Integration test suite for the DXV failed-record-export pipeline stage. This stage exports validation failures from Iceberg quarantine tables to MinIO as delimiter-separated files, together with acquisition success / error envelope flag files, using the same data contract and process_date as the wider AML flow. The suite below decomposes the stage into discrete functional and non-functional areas, each captured as an Agile User Story with executable, data-driven test cases.

In Scope

Covered by this suite • Pipeline invocation, parameter resolution and configuration precedence. • Reading Iceberg quarantine tables and per-table iteration / skip behaviour. • Output path resolution, normalisation and ORG_UNIT prefixing. • Generation of the three data exports (clean bad, aggregated, detailed). • Envelope flag-file semantics (acq_success vs envelope_error). • Export format, delimiter and header handling (csv/txt/pipe/gs). • RFFilespec headerless alignment. • Storage behaviour, .keep markers and *.zip.flag naming conventions. • Downstream DXV integration and ingest-key alignment. • Non-functional qualities: performance, reliability, security, compatibility.

Out of Scope

Explicitly excluded • Upstream data-validation logic that places rows into quarantine. • DXV-side archiving and routing of picked-up files. • Outbound PGP encryption implementation (only its file-selection contract). • Provisioning of MinIO / Iceberg infrastructure.

Test Environment

| Object store | MinIO (flow-wide bucket + credentials) |
| --- | --- |
| Table format | Apache Iceberg quarantine tables |
| Runner | pipeline.run_pipeline("failed-record-export", ...) |
| Key env vars | ORG_UNIT (optional), WORKSPACE_ID, CATALOG |
| Process date | process_date in YYYYMMDD |

User Story Index & Traceability

| Story Key | Functional Area / Title | Epic Theme | TCs | Pri |
| --- | --- | --- | --- | --- |
| DXV-FRE-001 | Invoke the failed-record-export pipeline with correct parameter resolution | Pipeline Orchestration & Configuration | 7 | High |
| DXV-FRE-002 | Read Iceberg quarantine tables and iterate contract tables safely | Quarantine Source Acquisition | 6 | High |
| DXV-FRE-003 | Resolve, normalise and prefix output object paths correctly | Output Layout & Object Keys | 5 | High |
| DXV-FRE-004 | Generate clean-bad, aggregated and detailed export files correctly | Data Export Content | 6 | High |
| DXV-FRE-005 | Emit the correct acquisition success / error envelope flag per run | Feedback Flags & Envelope Semantics | 6 | High |
| DXV-FRE-006 | Apply export file_format, separator and header rules correctly | Writer Format & Delimiters | 8 | High |
| DXV-FRE-007 | Align headerless export shape with RFFilespec ingest | RFFilespec / Headerless Compatibility | 4 | Medi |
| DXV-FRE-008 | Write .keep prefix markers and apply *.zip.flag naming conventions | Object-Store Behaviour & Naming | 6 | High |
| DXV-FRE-009 | Integrate exports with DXV pickup and align resubmit keys with ingest | Downstream Integration & Round-Trip | 6 | High |
| DXV-FRE-010 | Validate non-functional qualities of the quarantine export stage | Non-Functional Quality | 8 | High |

How to Use This Suite

Each User Story is delivered as a standalone Word (.docx) document and a parallel Markdown (.md) file with identical content. The Markdown files carry YAML front matter and are intended for automated import into Atlassian JIRA Cloud. Execute the test cases in the order presented within each story. 'Happy Path' cases establish baseline behaviour; 'Negative', 'Boundary', 'Security' and 'Non-Functional' cases probe edges, failure handling and quality attributes. Substitute the example test-data values (process_date, table names, paths, thresholds) with values appropriate to your environment and SLAs before execution.

Source: feedback-quarantine-export.md  —  generated 2026-06-11.